Virtual TrainR Booking System estimation	12-March-2016

S.NO.	Sections	Days
01	All PSD ( 09 Screens)	02
02	All HTML Pages with Responsive View	15
03	Trainer profile changes – sharing profile on social media, remove hire trainer functionality, chaneg text chating functionality for all trainers	04
04	Manage all Transactions fees, manage coupons system	03
05	Trainer appointment availability	01
06	Select Sessions – modify date & time, modfiy location from google map, modify notes, trainer prefernce, change session	03
07	Confirm Detaisl & Payment – Apply coupons, messages,checkout	02
08	Trainer availability calendar – filter for upcoming, pending appointments	01
09	Pending appointments inquiry – view appointment, view trainer profile, verification of socail media	01
10	Appoinment approve/decline/make specail offer, modify date, time & location, set price,modified details trainee confirmation, wallet money deduction, transfer money into trainer wallet.	07
11	Manage all invoices	02
12	Apply transaction fees, withdraw money into trainer wallet, manage trainer wallet, manage video calls, manage all notifications (website + email)	06
13	Testing	02
14	Fix all bugs	02

Trainers: Setting availibility -- 02

Bookings/Scheduling: make new booking offer (date/price) -- 16

Bookings/Scheduling: confirm or decline bookings -- 16

Bookings/Scheduling: modify confirmed bookings or reschedule -- 17

Total 51 Working Days including (PSD + HTML + Developement + Testing)

Note: This estimation only for Booking System.